BASEBALL STATS WEB APP

Project Plan  ·  Living Document

Version 0.1  ·  April 2026  ·  Status: Pre-Development

1. PROJECT OVERVIEW

A web application to record, store, and display baseball statistics for a single recreational team — functioning as a personal baseball reference card. The application will present game data in multiple views: individual player cards, per-game summaries, and season-level leaderboards. Data entry will be handled privately by an admin; all other users will access a public, read-only site.

The initial scope is one team. Future iterations may expand to a full recreational league with multiple teams, league-wide standings, and additional user roles (coaches, league admins).

2. RECOMMENDED TECH STACK

| Layer | Technology | Rationale |
| --- | --- | --- |
| Frontend | Next.js (React) | Server-side rendering, file-based routing, strong ecosystem. Aligns with user preference. |
| Hosting | Vercel | Native Next.js integration, zero-config deploys, serverless functions available. |
| Backend API | Python · FastAPI | Modern async Python framework. Ideal for stat computation with pandas/numpy. Clean OpenAPI docs auto-generated. |
| Database | PostgreSQL via Supabase | Relational model suits structured baseball data. Supabase adds hosted Postgres, auth, and file storage in one service. |
| Auth | Supabase Auth | Built-in with Supabase. Handles admin login now; extensible for player accounts later. |
| File Storage | Supabase Storage | For scoresheet photo uploads. Integrated with the same Supabase project — no extra service needed. |
| OCR (future) | Google Vision API or AWS Textract | Best-in-class handwriting recognition for paper scoresheet processing (Phase 3). |

3. CORE DATA MODEL (HIGH LEVEL)

The data model is the most critical early decision. Getting the schema right before writing any application code will prevent costly rewrites. The model below captures baseball's natural hierarchy: seasons contain games, games contain player performances, performances contain individual at-bat events.

| Entity / Table | Key Fields |
| --- | --- |
| Players | name, number, positions, active status, join date |
| Seasons | year, start/end date, league name |
| Games | date, opponent, home/away, final score, season FK |
| Batting Lines | player FK, game FK — AB, H, 2B, 3B, HR, RBI, BB, SO, runs, SB |
| Pitching Lines | player FK, game FK — IP, H, ER, BB, SO, W/L/S |
| Fielding Events | player FK, game FK — PO, A, E, DP (optional, Phase 2+) |

Season and career aggregate stats (batting average, ERA, OPS, etc.) will be computed dynamically from the base event records rather than stored — keeping the source of truth clean and stats always up-to-date.

4. DEVELOPMENT PHASES

The project is divided into four phases. Each phase produces a usable, deployable increment. Phase 1 and 2 are the core build; Phase 3 and 4 are enhancements.

| Phase 1 · Foundation & Data Entry Planned |  |  |
| --- | --- | --- |
| Goal: Get one real game's data into the database and confirm the schema works end-to-end. |  |  |
| Task | Description | Notes |
| Repo & CI Setup | Create monorepo (Next.js front + FastAPI back), configure Vercel deployment, set up linting/formatting. | Use GitHub; Vercel deploys on push to main |
| Supabase Project | Provision Postgres instance, configure connection pooling, set up Supabase Auth for admin login. | Free tier sufficient to start |
| Database Schema | Implement Players, Seasons, Games, Batting Lines, Pitching Lines tables with FK constraints. | Most critical step — review before any code is written |
| Admin Auth | Protect data entry routes behind Supabase Auth. Single admin user to start. | Email/password login |
| Manual Entry Form | Build admin-facing form to enter game results and per-player stats after each game. | Foundation for later OCR correction UI |
| Smoke Test | Enter one complete game, verify all stat queries return correct totals. | Go/no-go gate for Phase 2 |

| Phase 2 · Public Stats Views Planned |  |  |
| --- | --- | --- |
| Goal: Players can visit the site and see their stats, game results, and season leaderboards. |  |  |
| Task | Description | Notes |
| Player Cards | Per-player page showing season stats, game-by-game log, and career totals. | Baseball-reference style layout |
| Game Summaries | Per-game page showing box score, batting/pitching lines for all players. | Include win/loss, date, opponent |
| Season Stats Table | Sortable table of all batting and pitching stats for the current season. | Sortable by any column |
| Leaderboards | Top-N lists: BA, HR, RBI, ERA, strikeouts, etc. | Configurable N |
| Stat Computation | FastAPI endpoints calculating derived stats: AVG, OBP, SLG, OPS, ERA, WHIP. | Computed on the fly from raw data |
| Responsive Design | Ensure all views are usable on mobile — players will check stats on phones. | Mobile-first CSS |

| Phase 3 · Scoresheet Data Ingestion Planned |  |  |
| --- | --- | --- |
| Goal: Streamline data entry via scoresheet photo upload with OCR and a human review step. |  |  |
| Task | Description | Notes |
| Photo Upload | Admin can upload a photo of the paper scoresheet to Supabase Storage. | Accept JPG, PNG, HEIC |
| OCR Processing | Send image to Google Vision or AWS Textract; parse structured stat fields from the result. | Pilot with 5 known scoresheets first |
| Review & Edit UI | Present OCR output as a pre-filled editable form — admin corrects errors before saving. | Reuses the Phase 1 entry form |
| Approval Workflow | Stats only commit to the DB after admin review and confirmation. | No auto-commit from raw OCR |
| Scoresheet Archive | Store original photos alongside the game record for reference. | Supabase Storage bucket |

| Phase 4 · Expansion & Polish Planned |  |  |
| --- | --- | --- |
| Goal: Extend the app to support a full recreational league and richer features. |  |  |
| Task | Description | Notes |
| Multi-Team Support | Add Teams table; associate players and games with teams. Update all views. | Schema migration required |
| League Standings | Season standings table for all teams in the league. | W-L record, run differential |
| Player Accounts | Allow players to log in to see personal dashboards, career stats, milestones. | Supabase Auth, new user role |
| Advanced Metrics | Add OPS+, ERA+, and other park/league-adjusted stats. | Requires league average baselines |
| Notifications | Optional: notify players when new game stats are posted. | Email or in-app |

5. KEY RISKS & OPEN QUESTIONS

• Scoresheet legibility

Paper scoresheets are inconsistently marked. OCR accuracy may be low — the review/edit UI in Phase 3 is essential and should not be skipped or rushed.

• Schema design

Changing the database schema after data has been entered is costly. Spend extra time in Phase 1 validating the model against several real scoresheets before committing.

• Scoring convention variance

Rec league scoring may use non-standard abbreviations or methods. Document the conventions your team uses before building the entry form.

• Stat definitions

Decide early which stats to track (e.g., is fielding required in Phase 1 or can it wait?). Scope creep in the data model is a common trap.

• Multi-team migration

Adding multi-team support in Phase 4 will require a schema migration. Keep this in mind when designing Phase 1 tables — avoid hard-coding single-team assumptions.

6. OPEN DECISIONS

The following items are not yet decided and should be resolved before or during Phase 1:

| Decision | Notes |
| --- | --- |
| Data entry method | Manual form only at first, or design the form with OCR integration in mind from day one? (Recommended: design for future OCR from the start.) |
| Fielding stats | Track putouts, assists, errors in Phase 1, or defer to Phase 2? |
| Designated Hitter | Does your rec league use a DH rule? Affects batting line assignment. |
| Scoring conventions | Document your team's scoresheet shorthand before building the entry form. |
| Domain / branding | What will the site be called? Custom domain on Vercel? |
| Player onboarding | How will other players get access when player accounts are introduced in Phase 4? |

7. REVISION HISTORY

| Version | Date | Notes |
| --- | --- | --- |
| 0.1 | April 2026 | Initial project plan — pre-development. Tech stack, data model, and four-phase roadmap established. |

This is a living document. Update it as decisions are made, phases complete, or scope changes. Increment the version number and add a row to the Revision History with each meaningful update.